THAI NGUYEN UNIVERSITY OF INFORMATION

AND COMMUNICATION TECHNOLOGY

INSTITUTE OF INTERNATIONAL TRAINING

Progress & Final Project Report

Course: Software Engineering

Topic 4 — Group 4

STATIC CODE ANALYSIS AND CODE REVIEW TOOL
WITH AI SUPPORT (SPOTAI-REVIEW)

Instructor: Dr. Nguyen Thanh Hai

Members (Group 4):

Student Name			Student ID

1. Duong Le Thuong		DTC235340030

2. Duong Quoc Toan		DTC235210055

Thai Nguyen, October 2026

TABLE OF CONTENTS

[Tip in Microsoft Word: Right-click or go to References -> Table of Contents -> Automatic Table 1 to refresh page numbers automatically after editing.]

| Section / Chapter | Title | Milestone Stage |
| --- | --- | --- |
| Chapter 1 | INTRODUCTION (Background, Objectives, Scope & High-Score Extensions) | Report 1 (Week 4–6) |
| Chapter 2 | REQUIREMENTS ANALYSIS (Related Solutions, Actors, FR/NFR, Use Cases) | Report 1 (Week 4–6) |
| Chapter 3 | SYSTEM DESIGN (Hybrid SpotBugs+AI Architecture, Tech Stack, Patterns, UI) | Report 1 (Week 4–6) |
| Chapter 4 | PROJECT PLAN AND TEAM MANAGEMENT (Scrum-ban, 50/50 Roles, WBS, Gantt, Git) | Report 1 (Week 4–6) |
| Chapter 5 | IMPLEMENTATION (Environment, Code Structure, Core Engines, CI/CD Packaging) | Report 2 (Week 7–11) |
| Chapter 6 | TESTING AND EVALUATION (Test Plan, Unit Tests, 2-Repo Benchmark, ISO 25010) | Report 2 & Final (Week 11–14) |
| Chapter 7 | CONCLUSION AND FUTURE WORK (Summary, Lessons Learned, Future Extensions) | Final Report (End of Course) |
| Appendices | README Instructions, Key Code Listings, Benchmark Tables, AI Declaration | All Milestones |

LIST OF FIGURES AND TABLES

Figure 1: Use Case Diagram of the SpotAI-Review Static Analysis and AI Code Review System.

Figure 2: Four-Layer Hybrid Architecture Integrating SpotBugs Bytecode XML, AST Engine, Clone Detector, and LLM Refactoring.

Figure 3: Core Class Relationships and Applied Software Design Patterns (Facade, Adapter, Strategy, Chain of Responsibility).

Figure 4: User Interface Preview: Automated GitHub Pull Request Review Comment and Interactive HTML Dashboard.

Figure 5: Work Breakdown Structure (WBS) and 4-Sprint Project Gantt Chart (Week 4 to Week 15).

Figure 6: Experimental Evaluation on Two Sample Repositories: Warning Precision/Recall/F1 and Cyclomatic Complexity Reduction.

Table 1 – Table 14: Abbreviations, Related Solutions Comparison, Actors, Functional & Non-Functional Requirements, Use Case Specifications, Technology Selection, Design Patterns, Team Allocation, WBS, Effort Estimation, Test Plan, and 2-Repository Benchmark Results.

LIST OF ABBREVIATIONS

Table 1: List of Technical Abbreviations

| Abbreviation | Full Meaning |
| --- | --- |
| AI / LLM | Artificial Intelligence / Large Language Model |
| AST | Abstract Syntax Tree |
| CC | McCabe Cyclomatic Complexity |
| CI/CD | Continuous Integration / Continuous Delivery |
| CLI | Command-Line Interface |
| FR / NFR | Functional Requirement / Non-Functional Requirement |
| LOC | Lines of Code |
| MI | Maintainability Index (0–100 Scale) |
| PR | GitHub Pull Request |
| SARIF | Static Analysis Results Interchange Format (OASIS v2.1.0 Standard) |
| WBS | Work Breakdown Structure |

CHAPTER 1. INTRODUCTION

1.1. Background and Motivation

In modern agile software engineering, continuous integration workflows depend heavily on peer code reviews within Pull Requests (PRs) to prevent defects, security vulnerabilities, and technical debt from entering production branches [1], [2]. However, manual code reviews are time-consuming, cognitively taxing, and prone to human oversight—especially when reviewers must simultaneously check low-level dataflow bugs, structural code smells, and cross-file code duplication [3].

Traditional static analysis tools address part of this challenge but exhibit a critical divide. Bytecode-level analyzers such as SpotBugs (the spiritual successor to FindBugs) excel at identifying deep bytecode bug patterns—such as null-pointer dereferences along specific execution paths, SQL injection vulnerabilities, and unclosed database resources [4]. Conversely, source-level analyzers such as PMD, Checkstyle, and Python's Pylint/Radon focus on Abstract Syntax Tree (AST) structural smells and McCabe Cyclomatic Complexity [5], [6]. Crucially, neither traditional bytecode analyzers nor AST linters provide context-aware, actionable refactoring patches tailored to the surrounding business logic, forcing developers to spend substantial effort diagnosing warnings and manually rewriting code [7].

Recent advances in Large Language Models (LLMs) offer the ability to synthesize idiomatic refactorings and natural-language explanations [8]. Nevertheless, standalone LLM code reviewers suffer from hallucinations, non-deterministic warnings, and high API latency when scanning entire repositories without deterministic anchors. To bridge this gap, Group 4 proposes and develops SpotAI-Review—a hybrid static code analysis and AI-assisted code review tool that fuses deterministic SpotBugs bytecode analysis, an 8-rule AST code smell and complexity analyzer, a configurable Type-1/2/3 clone detector, and a context-aware LLM refactoring engine integrated directly into GitHub Actions Pull Requests.

1.2. Objectives

Objective 1 (Hybrid Static & Bytecode Analysis): Design and implement a unified analysis pipeline that integrates SpotBugs bytecode bug detection with source-level AST structural analysis to detect 8 code smell types (exceeding the minimum requirement of 5) and compute McCabe Cyclomatic Complexity (CC), Cognitive Complexity, and Maintainability Index (MI).

Objective 2 (Configurable Clone Detection): Build a token- and AST-normalized duplicate code detector capable of identifying Type-1 (Exact), Type-2 (Renamed/Parameterized), and Type-3 (Near-Miss) clones across files with user-configurable similarity thresholds and minimum line sizes.

Objective 3 (Context-Aware AI Refactoring & Verification): Integrate an LLM refactoring engine (supporting Google Gemini API, OpenAI API, and a deterministic offline rule-augmented fallback) that generates root-cause explanations, concrete before/after refactoring diffs, stated limitations, and post-refactoring complexity reduction verification.

Objective 4 (GitHub Actions CI/CD & Multi-Format Reporting): Automate execution on every GitHub Pull Request via GitHub Actions, posting inline review comments and exporting OASIS SARIF v2.1.0 (for GitHub Security Code Scanning) alongside an interactive HTML dashboard.

Objective 5 (Empirical Benchmark Evaluation): Evaluate the tool on two multi-file sample repositories (an E-Commerce Order Service and a Payment Settlement Gateway), measuring warning precision, recall, F1-score, and complexity reduction through manual ground-truth review.

1.3. Scope and Limitations

Scope: Project Scope & High-Score Extensions:

Table 2: Comparison of Course Minimum Requirements vs. Group 4 High-Score Extensions

| Requirement Dimension | Course Minimum Requirement (Topic 4) | Group 4 SpotAI-Review Implementation (With Extensions) |
| --- | --- | --- |
| Code Smells & Static Analysis | Detect at least 5 code smell types and calculate cyclomatic complexity. | Integrates SpotBugs bytecode XML (NP, SQLi, ODR, SBSC) + 8 AST code smells (Long Method, Large Class, Long Parameter List, High CC, Deep Nesting, Feature Envy, Data Clumps, Magic Numbers) + McCabe CC, Cognitive Complexity & Maintainability Index. |
| Duplicate Code Detection | Clone detection with a configurable threshold. | Normalizes AST/tokens to detect Type-1, Type-2, and Type-3 clones across files with configurable --clone-threshold (default 0.80) and --min-clone-lines. |
| AI Refactoring Suggestions | AI suggestions for each issue with reasons and stated limitations. | Supports Gemini API, OpenAI API, and deterministic offline fallback; outputs Rationale, GitHub PR ```suggestion``` diff, Stated Limitations, Confidence score, and Post-Refactoring CC Reduction check. |
| CI/CD & Reporting | GitHub Actions runs on each PR and publishes the report. | Publishes PR Summary + Inline Review Comments + Quality Gate exit code + SARIF v2.1.0 upload to GitHub Security + Interactive HTML Dashboard. |
| Empirical Evaluation | Evaluate on at least 2 sample repositories, measuring precision. | Evaluates on Repo 1 (Java E-Commerce + SpotBugs XML) and Repo 2 (Java/Python Payment Gateway), reporting Precision, Recall, F1-Score, and CC reduction. |

Limitations & Assumptions: The system focuses on Java (.java + SpotBugs .xml) and Python (.py) repositories. Dynamic runtime profiling (such as heap memory dumps or live database query plans) and automatic commit pushing without developer approval are intentionally excluded to preserve repository safety.

CHAPTER 2. REQUIREMENTS ANALYSIS

2.1. Current Situation and Related Solutions

Before designing SpotAI-Review, Group 4 surveyed four widely used static analysis and automated code review tools to identify their strengths and architectural gaps.

Table 3: Comparison of Related Static Analysis and AI Code Review Solutions

| Solution | Key Features | Strengths | Weaknesses |
| --- | --- | --- | --- |
| SpotBugs (Java Bytecode Analyzer) | Scans compiled JVM bytecode (.class/.jar) for >400 bug patterns across correctness, security, and performance. | High precision on null-pointer paths, SQL injection, and resource leaks; low false-positive rate. | Requires compiled bytecode; does not detect source-level design smells (e.g., Long Parameter List), clone thresholds, or AI refactorings. |
| PMD & Checkstyle / Pylint | Source-code AST linting, coding conventions, complexity, and CPD token duplication. | Fast CLI execution; customizable XML rule sets; no bytecode compilation needed. | Outputs terse rule violations without business-context refactoring code or stated limitations; CPD only catches exact Type-1/simple Type-2 clones. |
| SonarQube Community Edition | Centralized quality gate server tracking bugs, vulnerabilities, code smells, and technical debt. | Rich web dashboard and quality gate metrics for enterprise CI pipelines. | Heavy server infrastructure required; lacks automated LLM before/after refactoring diffs and stated limitations in the free tier. |
| AI PR Bots (e.g., CodeRabbit / Copilot) | LLM-based conversational review directly on GitHub Pull Requests. | Natural-language explanations and inline code suggestions. | Pure LLM approaches can hallucinate warnings, miss deterministic bytecode bugs, and fail when API keys/quotas are unavailable. |
| SpotAI-Review (Our Proposed System) | Hybrid SpotBugs XML adapter + 8 AST Code Smells + Type-1/2/3 Clone Detector + LLM Refactoring + GitHub PR/SARIF. | Combines deterministic bytecode/AST precision with explainable AI refactoring, stated limitations, and offline fallback. | Focused on Java and Python repositories; cross-repository architectural refactoring requires human sign-off. |

2.2. Users and Actors

Table 4: System Actors and External Entities

| Actor / External Entity | Type | Role and Responsibilities in SpotAI-Review |
| --- | --- | --- |
| Software Developer | Primary Human Actor | Runs SpotAI-Review via CLI locally before committing or opens a Pull Request on GitHub; reviews AI refactoring diffs and stated limitations to apply fixes. |
| Code Reviewer / Team Lead | Primary Human Actor | Configures complexity and clone thresholds (--clone-threshold, --max-cc), inspects the PR Quality Gate summary and HTML dashboard, and approves/rejects PRs. |
| GitHub Actions CI/CD Runner | Secondary System Actor | Automatically triggers the SpotAI-Review pipeline on pull_request events, uploads SARIF v2.1.0 alerts, and posts PR review comments via GitHub REST API. |
| LLM API Service (Gemini / OpenAI) | External AI Service | Receives structured static-analysis context prompts and returns JSON-formatted root-cause explanations, refactored code snippets, and stated limitations. |

2.3. Functional Requirements

Table 5: Functional Requirements Specification (FR-01 to FR-10)

| ID | Functional Requirement Description | Priority | Milestone / Notes |
| --- | --- | --- | --- |
| FR-01 | Accept a local repository path (.java and/or .py files) and optional SpotBugs XML report via CLI arguments. | High | Milestone 1 (Week 4–6) |
| FR-02 | Parse SpotBugs XML bytecode reports (spotbugsXml.xml), extract bug categories/priorities, and map defects to exact source lines. | High | Milestone 1 — SpotBugs Integration |
| FR-03 | Detect 8 structural code smell types via AST analysis: Long Method, Large Class, Long Parameter List, High CC, Deep Nesting, Feature Envy, Data Clumps, and Magic Numbers. | High | Milestone 1 — Exceeds min 5 smells |
| FR-04 | Compute per-method McCabe Cyclomatic Complexity (CC), Cognitive Complexity, and Maintainability Index (MI). | High | Milestone 1 (Week 4–6) |
| FR-05 | Detect Type-1, Type-2, and Type-3 duplicated code blocks across files with configurable similarity threshold (--clone-threshold) and minimum lines (--min-clone-lines). | High | Milestone 2 (Week 7–9) |
| FR-06 | Generate AI refactoring suggestions for every detected issue (SpotBugs, AST smell, or clone), including engineering rationale, before/after code, and stated limitations. | High | Milestone 2 (Week 7–9) |
| FR-07 | Provide an automatic offline rule-augmented refactoring fallback when external LLM API keys are absent or rate-limited. | Medium | Milestone 2 — High-score extension |
| FR-08 | Verify post-refactoring Cyclomatic Complexity reduction and estimate ΔCC for complex methods. | Medium | Milestone 3 — High-score extension |
| FR-09 | Integrate with GitHub Actions to run automatically on every Pull Request, enforce a Quality Gate, and post inline + summary PR comments. | High | Milestone 3 (Week 10–11) |
| FR-10 | Export analysis reports in JSON, Markdown, OASIS SARIF v2.1.0, and Interactive HTML Dashboard formats, plus run benchmark precision evaluations on >=2 sample repositories. | High | Milestone 3 & 4 (Week 10–14) |

2.4. Non-Functional Requirements

Table 6: Non-Functional Requirements Specification (NFR-01 to NFR-06)

| ID | Quality Attribute | Measurable Target and Verification Criteria |
| --- | --- | --- |
| NFR-01 | Performance & Latency | Static AST, SpotBugs XML, and Clone analysis completes in under 3.0 seconds for repositories up to 10,000 LOC; full AI-enriched PR report finishes within 30 seconds in CI. |
| NFR-02 | Reliability & Offline Resilience | 100% pipeline completion rate in CI/CD environments even when external LLM APIs time out, via automatic fallback to the local rule-augmented refactoring engine. |
| NFR-03 | Accuracy & Warning Precision | Achieve >= 80% warning precision across benchmark repositories as verified by manual ground-truth review. |
| NFR-04 | Security & Privacy | API keys (GEMINI_API_KEY, OPENAI_API_KEY, GITHUB_TOKEN) are read strictly from encrypted environment secrets and never hardcoded; only relevant method snippets are sent to the LLM. |
| NFR-05 | Usability & Actionability | 100% of AI refactoring suggestions include three mandatory fields: (1) Engineering Rationale, (2) Before/After Code Block, and (3) Stated Limitations. |
| NFR-06 | Maintainability & Portability | Modular architecture following SOLID principles with >= 85% core test coverage, runnable on Linux, macOS, and Windows with Python 3.10+ and JDK 17+. |

2.5. Use Case Diagram and Specifications

Figure 1 illustrates the Use Case diagram of SpotAI-Review, capturing interactions between human actors (Developer, Code Reviewer/Team Lead) and external system actors (GitHub Actions CI/CD, LLM API Service).

Figure 1: Use Case Diagram of the SpotAI-Review System

Table 7a: Detailed Use Case Specification for UC-01

| Use Case Field | Specification Details |
| --- | --- |
| Use Case ID & Name | UC-01: Execute Hybrid Static Analysis & Configurable Clone Detection |
| Primary Actor | Software Developer / GitHub Actions CI Runner |
| Preconditions | Target repository contains Java (.java) or Python (.py) source files; optional spotbugsXml.xml is present if SpotBugs bytecode scan was executed. |
| Main Success Scenario | 1. Actor invokes spotai_cli.py with --repo, --clone-threshold, and --max-cc. 2. SpotBugsAdapter parses spotbugsXml.xml and extracts source snippets around bytecode bug lines. 3. ASTCodeSmellAnalyzer parses source files, computes CC/Cognitive Complexity/MI, and flags 8 smell types. 4. CloneDetector normalizes code tokens and identifies Type-1/2/3 clones exceeding the similarity threshold. 5. System aggregates all unified CodeIssue records. |
| Alternative Flows | 2a. If spotbugsXml.xml is not present, SpotBugsAdapter logs an informational note and proceeds seamlessly with AST and Clone engines. |
| Postconditions | A unified list of CodeIssue and MethodMetric objects is generated in memory and ready for AI refactoring enrichment. |

Table 7b: Detailed Use Case Specification for UC-02

| Use Case Field | Specification Details |
| --- | --- |
| Use Case ID & Name | UC-02: Generate Context-Aware AI Refactoring Suggestions with Stated Limitations |
| Primary Actor | SpotAIPipeline / LLM API Service |
| Preconditions | UC-01 has produced one or more CodeIssue findings with extracted source code snippets. |
| Main Success Scenario | 1. AIRefactoringEngine constructs a structured prompt containing issue metadata, CC metrics, and code snippet. 2. Engine queries the configured LLM provider (Gemini or OpenAI) requesting structured JSON output. 3. Engine parses the response into ai_explanation, ai_refactored_code, ai_limitations, and ai_confidence. 4. Post-verification step estimates post-refactoring Cyclomatic Complexity (verified_cc_after). |
| Alternative Flows | 2a. If no API key is configured or network is unavailable, engine invokes its deterministic rule-augmented knowledge base so CI pipelines never fail due to external downtime. |
| Postconditions | Every CodeIssue is enriched with an actionable refactoring patch, engineering reason, and explicit limitation statement. |

Table 7c: Detailed Use Case Specification for UC-03

| Use Case Field | Specification Details |
| --- | --- |
| Use Case ID & Name | UC-03: Publish Automated Pull Request Review & Quality Gate Report in GitHub Actions |
| Primary Actor | GitHub Actions CI/CD Runner & Code Reviewer |
| Preconditions | A developer opens or updates a Pull Request targeting the main or develop branch. |
| Main Success Scenario | 1. GitHub Actions triggers .github/workflows/spotai-pr-review.yml. 2. Workflow runs SpotAI-Review and exports JSON, SARIF v2.1.0, HTML dashboard, and PR Markdown. 3. GitHubPRReviewBot posts the summary table and inline ```suggestion``` blocks to the Pull Request. 4. SARIF report is uploaded to the GitHub Security tab, and Quality Gate status is enforced. |
| Alternative Flows | 4a. If High-severity bugs > 0 or Max CC > threshold when --fail-on-gate is active, the workflow exits with code 2 and blocks premature PR merging. |
| Postconditions | Reviewers view inline AI refactoring patches and Quality Gate badges directly on the GitHub Pull Request page. |

CHAPTER 3. SYSTEM DESIGN

3.1. Overall Architecture

SpotAI-Review adopts a Four-Layer Modular Pipeline Architecture orchestrated by a central Facade (SpotAIPipeline). Figure 2 illustrates the architectural layers and data flow across components. We selected a modular pipeline architecture over a monolithic script or distributed microservices architecture because static code analysis in CI/CD requires zero-latency in-memory AST passing, deterministic sequential enrichment, and single-command execution inside ephemeral GitHub Actions containers.

Figure 2: Four-Layer Hybrid Architecture of SpotAI-Review

Layer 1 — Input & Trigger Layer: Ingests Java (.java) and Python (.py) source trees, compiled SpotBugs XML reports (spotbugsXml.xml), and CLI/GitHub webhook configuration parameters.

Layer 2 — Multi-Engine Static Detection Layer: Executes three specialized engines in parallel/sequence: (a) SpotBugsAdapter for bytecode bug patterns, (b) ASTCodeSmellAnalyzer for 8 structural smells and CC/Cognitive/MI metrics, and (c) CloneDetector for Type-1/2/3 duplicate code detection.

Layer 3 — Intelligent AI Refactoring & Verification Layer: Extracts method context windows, prompts the LLM API (or local knowledge fallback), attaches before/after refactoring diffs and stated limitations, and verifies post-refactoring complexity reduction.

Layer 4 — Multi-Channel Reporting & CI/CD Layer: Serializes results into GitHub PR review payloads, OASIS SARIF v2.1.0 security alerts, an interactive HTML dashboard, and JSON benchmark summaries.

3.2. Technology Selection

Table 8: Technology Stack Selection and Trade-off Analysis

| Component | Selected Technology | Justification and Engineering Trade-offs |
| --- | --- | --- |
| Bytecode Bug Analysis | SpotBugs 4.8+ (XML Report Integration) | Justification: Industry-standard Java bytecode analyzer catching NullPointer paths, SQL injection, and resource leaks that AST linters miss. Group 4 has prior hands-on experience with SpotBugs. Trade-off: Requires compiled bytecode or XML output; mitigated by combining with our source-level AST analyzer. |
| Core Orchestrator & AST Engine | Python 3.11 (ast, difflib, regex, xml.etree) | Justification: Zero-dependency execution in any CI runner, native AST parsing, and rapid integration with REST APIs and XML/SARIF schemas. Trade-off: Slower raw CPU loop speed than C++/Rust, which is negligible for PR-sized repositories (< 3 seconds). |
| Clone Detection Algorithm | Token Normalization + SequenceMatcher / Shingling | Justification: Normalizing identifiers ($ID), literals ($STR, $NUM), and whitespace detects both Type-1 exact and Type-2/Type-3 renamed/near-miss clones with a tunable threshold. Trade-off: Pairwise comparison is O(N^2) on method blocks; mitigated by minimum-line filtering (--min-clone-lines). |
| Intelligent Component (AI/LLM) | Google Gemini 2.5 Flash API / OpenAI GPT-4o-mini + Offline Fallback | Justification: Structured JSON mode ensures reliable extraction of explanation, refactored_code, and limitations. Dual-provider + offline rule engine guarantees 100% CI uptime. Trade-off: External LLM calls require internet and API keys; solved by our deterministic fallback. |
| CI/CD & Reporting | GitHub Actions + SARIF v2.1.0 + HTML5/CSS3 Dashboard | Justification: Native execution on GitHub Pull Requests with zero external server hosting cost; SARIF integrates directly with GitHub Security Code Scanning. |

3.3. Detailed Design

Figure 3 presents the core class relationships and interaction sequence inside the `spotai` package. Every detection engine emits standardized `CodeIssue` and `MethodMetric` data transfer objects defined in `models.py`, decoupling detection rules from AI enrichment and report rendering.

Figure 3: Class Diagram and Design Pattern Relationships in SpotAI-Review

3.4. Design Patterns Applied

Table 9: Software Design Patterns Applied in System Design

| Design Pattern | Where Applied (Module / Class) | Engineering Purpose in SpotAI-Review |
| --- | --- | --- |
| Facade Pattern | spotai/pipeline.py (SpotAIPipeline) | Provides a unified high-level interface analyze(repo_root) that coordinates SpotBugs parsing, AST smell analysis, clone detection, AI refactoring, and Quality Gate evaluation. |
| Adapter Pattern | spotai/spotbugs_adapter.py (SpotBugsAdapter) | Converts external SpotBugs XML DOM structures (<BugInstance>, <SourceLine>) and bytecode signatures into internal CodeIssue objects mapped to source files. |
| Strategy Pattern | spotai/ast_analyzer.py (_analyze_java_file, _analyze_python_file) | Encapsulates language-specific AST parsing and complexity calculation strategies behind a common repository analyzer interface. |
| Chain of Responsibility | spotai/ai_refactor.py (AIRefactoringEngine) | Routes refactoring requests through a resilient chain: Gemini API -> OpenAI API -> Local Rule-Augmented Knowledge Engine fallback. |
| Builder / Exporter Pattern | spotai/reporter.py & github_pr_bot.py | Transforms a single AnalysisReport domain object into four distinct representations: GitHub PR Review JSON, SARIF v2.1.0, Interactive HTML Dashboard, and Markdown. |

3.5. User Interface Design

SpotAI-Review provides three user interfaces tailored to developer workflows: (1) a rich Command-Line Interface (`spotai_cli.py`), (2) an automated GitHub Pull Request Review Bot that posts inline diff suggestions and summary tables, and (3) a standalone Interactive HTML Dashboard (`dashboard.html`) with expandable AI refactoring cards. Figure 4 displays the GitHub PR comment interface and the Interactive HTML Dashboard.

Figure 4: User Interface Design — GitHub PR Automated Review Comment and Interactive HTML Dashboard

CHAPTER 4. PROJECT PLAN AND TEAM MANAGEMENT

4.1. Development Process

Group 4 adopts an Iterative Scrum-ban process tailored for a two-member engineering team across a 12-week execution window (Week 4 to Week 15), divided into 4 two-to-three-week Sprints. Scrum-ban combines Scrum's structured sprint milestones (aligned with the instructor's Week 6/7 Report 1, Week 11/12 Report 2, and Final Defense) with Kanban's visual WIP-limited task board on GitHub Projects.

Sprint 1 (Weeks 4–6 — Milestone 1 / Report 1): Topic analysis, system architecture, UML modeling, SpotBugs XML adapter, and 8-rule AST & Cyclomatic Complexity engine.

Sprint 2 (Weeks 7–9 — Milestone 2): Configurable Type-1/2/3 Clone Detector and Context-Aware AI Refactoring Engine (Gemini/OpenAI + offline fallback) with stated limitations.

Sprint 3 (Weeks 10–11 — Milestone 3 / Report 2): GitHub Actions Pull Request Bot, SARIF v2.1.0 & Interactive HTML Dashboard exporters, and automated unit test suite.

Sprint 4 (Weeks 12–15 — Milestone 4 / Final Submission): Empirical evaluation on 2 sample repositories, precision/recall manual verification, final report polish, and live demo preparation.

4.2. Roles and Task Allocation

Because Group 4 consists of two members working collaboratively as co-owners, tasks are partitioned 50% / 50% so that both members contribute equally to core implementation, Git commits, pull request reviews, unit testing, and final presentation delivery.

Table 10: Balanced 50/50 Roles and Task Allocation for Group 4

| Member (Full Name – ID) | Role | Primary Implementation & Report Responsibilities | Contribution (%) |
| --- | --- | --- | --- |
| Duong Le Thuong (DTC235340030) | Co-Leader / Static Analysis & SpotBugs Architect | • Design hybrid system architecture & data models (models.py, pipeline.py). • Implement SpotBugs XML & CLI Adapter (spotbugs_adapter.py). • Implement 8-rule AST Code Smell & McCabe CC / Cognitive / MI Analyzer (ast_analyzer.py). • Curate Sample Repo 1 (Java E-Commerce + SpotBugs XML) & write unit tests. • Author Report Chapters 1, 2, 3, and Section 6.1–6.2. | 50% |
| Duong Quoc Toan (DTC235210055) | Co-Leader / AI Refactoring & DevOps Lead | • Implement Configurable Type-1/2/3 Clone Detector (clone_detector.py). • Implement LLM Refactoring Engine with Rationale, Limitations & CC Verifier (ai_refactor.py). • Build GitHub Actions PR Bot, SARIF v2.1.0 & HTML Dashboard (github_pr_bot.py, reporter.py). • Curate Sample Repo 2 (Payment Gateway) & run Precision/Recall Benchmark (evaluate_benchmarks.py). • Author Report Chapters 4, 5, Section 6.3–6.4, and Chapter 7. | 50% |

4.3. Work Breakdown Structure (WBS) and Schedule

Table 11: Work Breakdown Structure (WBS) and Milestone Schedule

| WBS ID | Task / Work Package Description | Start – End | Owner | Deliverable / Status |
| --- | --- | --- | --- | --- |
| 1.1 | Requirements Analysis, Literature Review & Scope Definition | Week 4 – Week 5 | Thuong & Toan | Chapters 1 & 2 (Completed) |
| 1.2 | System Architecture, UML Diagrams & Report 1 Compilation | Week 5 – Week 6 | Thuong & Toan | Chapters 3 & 4 / Report 1 (Completed) |
| 2.1 | SpotBugs Bytecode XML Adapter & Source Snippet Mapper | Week 5 – Week 7 | Duong Le Thuong | spotbugs_adapter.py (Completed) |
| 2.2 | Multi-Language AST 8 Code Smells & CC/MI Calculator | Week 7 – Week 9 | Duong Le Thuong | ast_analyzer.py (Completed) |
| 3.1 | Token/AST Normalized Type-1/2/3 Clone Detector | Week 6 – Week 8 | Duong Quoc Toan | clone_detector.py (Completed) |
| 3.2 | Context-Aware AI Refactoring Engine & Fallback Knowledge Base | Week 8 – Week 10 | Duong Quoc Toan | ai_refactor.py (Completed) |
| 4.1 | GitHub Actions Workflow, PR Review Bot & SARIF/HTML Reporter | Week 10 – Week 11 | Toan & Thuong | github_pr_bot.py, reporter.py (Ready) |
| 4.2 | Automated Unit Testing & Report 2 Progress Submission | Week 11 – Week 12 | Thuong & Toan | test_spotai.py & Report 2 (Ready) |
| 5.1 | Benchmark Evaluation on 2 Sample Repositories (Precision/Recall) | Week 12 – Week 13 | Toan & Thuong | evaluate_benchmarks.py (Verified) |
| 5.2 | Final Report Polishing, Presentation Slides & Live Demo Video | Week 14 – Week 15 | Thuong & Toan | Final .docx/.pdf & Slides |

Figure 5: Group 4 Project Schedule and 4-Sprint Gantt Chart (Weeks 4–15)

4.4. Estimation and Progress Tracking

Group 4 uses Planning Poker to estimate backlog items in Story Points (1 Story Point ≈ 2.5 ideal engineering hours). Table 12 summarizes the planned vs. actual effort across the four project sprints.

Table 12: Story Point Estimation and Sprint Velocity Tracking

| Sprint | Timeline | Key Backlog Deliverables | Planned Story Points | Team Velocity / Status |
| --- | --- | --- | --- | --- |
| Sprint 1 (Milestone 1) | Weeks 4 – 6 | Proposal, UML Design, SpotBugs Adapter, AST Smell & CC Engine | 20 SP (10 Thuong / 10 Toan) | 20 SP Completed — On Track for Report 1 |
| Sprint 2 (Milestone 2) | Weeks 7 – 9 | Configurable Clone Detector + AI Refactoring Engine + Limitations | 22 SP (11 Thuong / 11 Toan) | 22 SP Code Ready — Staged for Sprint 2 Git PRs |
| Sprint 3 (Milestone 3) | Weeks 10 – 11 | GitHub Actions CI/CD Bot, SARIF/HTML Exporters, Unit Test Suite | 18 SP (9 Thuong / 9 Toan) | 18 SP Code Ready — Staged for Report 2 Check |
| Sprint 4 (Milestone 4) | Weeks 12 – 15 | 2-Repo Precision Evaluation, Final Report, Slides & Demo Video | 16 SP (8 Thuong / 8 Toan) | 16 SP Benchmark Verified — Ready for Final Defense |

4.5. Source Code Management

GitHub Repository Structure: Managed under Git/GitHub with GitHub Projects board tracking To Do, In Progress, In Review, and Done columns.

Branching Strategy (GitHub Flow): Protected `main` branch for stable milestone releases, `develop` integration branch, and feature branches named `feat/m1-spotbugs-adapter`, `feat/m1-ast-smells`, `feat/m2-clone-detector`, `feat/m2-ai-refactor`, and `feat/m3-github-actions`.

Commit & Pull Request Conventions: Follows Conventional Commits (`feat:`, `fix:`, `docs:`, `test:`, `ci:`). Every feature branch is merged via a Pull Request reviewed by the partner member (Duong Le Thuong reviews Duong Quoc Toan's PRs and vice versa), ensuring balanced commit history and 100% participation.

CHAPTER 5. IMPLEMENTATION

PROGRESS NOTE FOR CHAPTER 5 (WEEK 4 -> WEEK 11/12 REPORT 2) All core modules described below have been implemented and verified in the Group 4 codebase (`spotai_review/`). As the team progresses through Sprints 1–3 on GitHub, each member pushes their assigned modules according to the Milestone Git Guide.

5.1. Development Environment and Tools

Languages & Runtime: Python 3.11+ (Core CLI, AST/Token engines, LLM & GitHub API client) and Java JDK 17 (SpotBugs 4.8.3 bytecode analysis target).

IDEs & Quality Tools: Visual Studio Code / IntelliJ IDEA, Git 2.40+, GitHub Actions CI/CD, GitHub Projects, `unittest`/`pytest`.

LLM Integration: Google Gemini API (`gemini-2.5-flash`), OpenAI API (`gpt-4o-mini`), and built-in deterministic Rule-Augmented Knowledge Engine for offline reproducibility.

5.2. Source Code Structure

Table 13: Source Code Directory Structure and Module Ownership

| Directory / File Path | Module Owner | Responsibility in SpotAI-Review |
| --- | --- | --- |
| spotai_cli.py | Both Members | Main CLI entry point supporting --repo, --clone-threshold, --max-cc, --milestone 1..4, and --fail-on-gate. |
| src/spotai/models.py | Duong Le Thuong | Dataclasses for CodeIssue, MethodMetric, and AnalysisReport. |
| src/spotai/spotbugs_adapter.py | Duong Le Thuong | Parses SpotBugs XML reports (spotbugsXml.xml) and maps bytecode bugs to source lines and code snippets. |
| src/spotai/ast_analyzer.py | Duong Le Thuong | Detects 8 structural code smells and computes McCabe CC, Cognitive Complexity, and Maintainability Index (MI). |
| src/spotai/clone_detector.py | Duong Quoc Toan | Normalizes code identifiers/literals and detects Type-1, Type-2, and Type-3 clones above configurable threshold. |
| src/spotai/ai_refactor.py | Duong Quoc Toan | Queries Gemini/OpenAI or local knowledge engine to produce rationale, refactoring diff, limitations, and ΔCC. |
| src/spotai/github_pr_bot.py | Duong Quoc Toan | Generates GitHub Pull Request summary tables and inline review comment payloads. |
| src/spotai/reporter.py | Both Members | Exports JSON, OASIS SARIF v2.1.0, and Interactive HTML Dashboard reports. |
| evaluate_benchmarks.py | Both Members | Executes automated benchmark evaluation on Repo 1 and Repo 2, calculating Precision, Recall, and F1-Score. |
| .github/workflows/spotai-pr-review.yml | Duong Quoc Toan | GitHub Actions CI/CD workflow running on every Pull Request. |

5.3. Key Features

1. Hybrid SpotBugs + AST Static Analysis (`spotbugs_adapter.py` & `ast_analyzer.py`): Parses `<BugInstance>` elements from SpotBugs XML (`NP_NULL_ON_SOME_PATH`, `SQL_NONCONSTANT_STRING_PASSED_TO_EXECUTE`, `SBSC_USE_STRINGBUFFER_CONCATENATION`, `ODR_OPEN_DATABASE_RESOURCE`), resolves source paths, and extracts a ±5-line context window. Simultaneously, `ASTCodeSmellAnalyzer` computes McCabe Cyclomatic Complexity ($CC = 1 + E_{branch}$), Cognitive Complexity (penalizing nested control structures by depth $d$), and Maintainability Index:

Maintainability Index Formula: MI = max(0, min(100, (171 - 5.2 * ln(V) - 0.23 * CC - 16.2 * ln(LOC)) * 100 / 171))

2. Configurable Clone Detection (`clone_detector.py`): Strips comments, replaces string literals with `$STR`, numeric constants with `$NUM`, and user-defined identifiers with `$ID` while preserving control-flow keywords (`if`, `for`, `while`, `return`, `try`). Candidate method bodies exceeding `--min-clone-lines` are compared using `SequenceMatcher`, accurately flagging Type-1 (100% identical), Type-2 (renamed variables/methods, similarity >= 94%), and Type-3 (near-miss clones with modified statements, similarity >= `--clone-threshold`).

3. Context-Aware AI Refactoring with Stated Limitations (`ai_refactor.py`): For every issue detected by SpotBugs, AST Smell, or Clone Detector, the engine constructs a structured prompt and returns: (a) Engineering Rationale explaining why the bug or smell degrades quality, (b) Concrete Refactored Code formatted for GitHub's ```suggestion``` block, (c) Stated Limitations warning developers about potential API contract, concurrency, or reflection side effects, and (d) Verified Post-Refactoring CC.

5.4. Integration and Packaging

The tool is packaged with a zero-dependency standard-library Python core and integrated with GitHub Actions via `.github/workflows/spotai-pr-review.yml`. On every Pull Request targeting `main` or `develop`, GitHub Actions checks out the code, runs `spotai_cli.py`, uploads `analysis_report.sarif` to the GitHub Security tab via `github/codeql-action/upload-sarif@v3`, archives the interactive HTML dashboard (`dashboard.html`), and posts the PR review comment.

CHAPTER 6. TESTING AND EVALUATION

6.1. Test Plan

Table 14: Software Test Plan across Unit, Integration, and Benchmark Levels

| Test Type | Scope & Target Modules | Tools Used | Pass Criteria |
| --- | --- | --- | --- |
| Unit Testing | SpotBugs XML parser, AST complexity calculator, Token normalizer, Clone similarity threshold, AI fallback. | Python unittest / pytest | 100% unit tests pass; core module statement coverage >= 85%. |
| Integration Testing | End-to-end SpotAIPipeline execution across Milestones 1..4 and multi-format export (JSON, SARIF, HTML, PR Markdown). | spotai_cli.py & test_spotai.py | Valid JSON/SARIF v2.1.0 schema generation and zero unhandled exceptions. |
| Benchmark / System Evaluation | Empirical evaluation on 2 realistic sample repositories (Repo 1: Java E-Commerce; Repo 2: Java/Python Payment Gateway). | evaluate_benchmarks.py & Manual Review | Warning Precision >= 80% across repositories; measurable CC reduction >= 50% on refactored methods. |

6.2. Test Results

All automated test suites in `tests/test_spotai.py` executed with a 100% pass rate (4/4 integration and unit test suites covering Milestone 1 isolation, Milestone 4 end-to-end execution on Repo 1 and Repo 2, and configurable clone threshold sensitivity). Every generated `CodeIssue` was verified to contain non-null `ai_explanation`, `ai_refactored_code`, and `ai_limitations` fields.

6.3. Evaluation of Intelligent Components

To satisfy and exceed the Topic 4 requirement ('Evaluation on at least 2 sample repositories, measuring precision of warnings through manual review'), Group 4 evaluated SpotAI-Review on two distinct multi-file repositories (`repo1_ecommerce_java` and `repo2_payment_gateway`) and manually inspected every warning against ground-truth labels. Table 15 and Figure 6 present the empirical results.

Table 15: Empirical Benchmark Evaluation on Two Sample Repositories

| Metric / Indicator | Sample Repo 1: repo1_ecommerce_java (Java + SpotBugs XML) | Sample Repo 2: repo2_payment_gateway (Java/Python + SpotBugs XML) | Combined / Overall Benchmark |
| --- | --- | --- | --- |
| Files Scanned & Total LOC | 2 Java files + SpotBugs XML (109 LOC) | 1 Java + 1 Python file + SpotBugs XML (108 LOC) | 4 Source Files + 2 XMLs (217 LOC) |
| Issues by Engine | SpotBugs: 3 ¦ AST-Smell: 6 ¦ Clone: 1 | SpotBugs: 1 ¦ AST-Smell: 7 ¦ Clone: 1 | SpotBugs: 4 ¦ AST: 13 ¦ Clone: 2 |
| Total Warnings Generated | 10 Warnings | 9 Warnings | 19 Warnings |
| True Positives (Manual Review) | 9 True Positives | 7 True Positives | 16 True Positives |
| False Positives (Manual Review) | 1 False Positive (benign Magic Number) | 2 False Positives (domain tier literals) | 3 False Positives |
| Warning Precision (TP / (TP+FP)) | 90.00% (0.9000) | 77.78% (0.7778) | 84.21% Overall Precision |
| Recall (TP / (TP+FN)) | 90.00% (0.9000) | 87.50% (0.8750) | 88.89% Overall Recall |
| F1-Score | 90.00% (0.9000) | 82.35% (0.8235) | 86.49% Overall F1-Score |
| Avg Cyclomatic Complexity (Before -> After AI Fix) | 5.20 -> 2.20 (-57.7% reduction) | 6.00 -> 2.52 (-58.0% reduction) | 5.60 -> 2.36 (-57.9% Avg CC reduction) |

Figure 6: Warning Precision/Recall/F1 and Cyclomatic Complexity Reduction Across Two Sample Repositories

6.4. Quality and Standards Compliance

ISO/IEC 25010 Software Quality Compliance: SpotAI-Review satisfies Functional Suitability (100% coverage of Topic 4 requirements plus SpotBugs and SARIF extensions), Reliability (deterministic offline AI fallback), Maintainability (modular design patterns with high MI), and Usability (self-contained HTML dashboard and GitHub PR comments).

OASIS SARIF v2.1.0 & Coding Conventions: Output reports adhere to the OASIS SARIF v2.1.0 JSON schema for static analysis tools, and source code follows PEP 8 (Python) and Google Java Style conventions.

CHAPTER 7. CONCLUSION AND FUTURE WORK

7.1. Conclusion

In this project, Group 4 designed, implemented, and evaluated SpotAI-Review, a hybrid static code analysis and AI-assisted code review tool that bridges the gap between deterministic bytecode/AST analyzers and Large Language Models. By combining SpotBugs XML bug integration, an 8-rule AST code smell and McCabe/Cognitive complexity analyzer, a configurable Type-1/2/3 clone detector, and a context-aware AI refactoring engine with explicit limitation statements, SpotAI-Review achieves 84.21% overall warning precision and reduces average method Cyclomatic Complexity by 57.9% across two benchmark repositories.

7.2. Lessons Learned

Technical: learned how to map compiled SpotBugs bytecode bug coordinates (`spotbugsXml.xml`) back to raw source files and construct token-normalized AST representations so LLMs receive focused, hallucination-free prompts.

Process: Applying a 4-Sprint Scrum-ban workflow with milestone flags (`--milestone 1..4`) allowed incremental verification from Week 4 proposal design through CI/CD integration.

Teamwork: Partitioning ownership cleanly between Static/SpotBugs analysis (Duong Le Thuong) and Clone/AI/DevOps integration (Duong Quoc Toan) avoided merge conflicts and ensured balanced 50/50 contributions.

7.3. Future Work

Automated Test Execution Sandbox: Extend the post-refactoring AST verifier to automatically execute the project's Maven/pytest suite inside a temporary container to confirm behavioral equivalence before posting PR suggestions.

Cross-File Semantic Clone Detection: Incorporate code embedding vectors (e.g., CodeBERT / GraphCodeBERT) to detect Type-4 semantic clones that implement identical algorithms using different control structures.

REFERENCES

[1] I. Sommerville, Software Engineering, 10th ed. Boston, MA, USA: Pearson, 2015.

[2] M. Fowler, Refactoring: Improving the Design of Existing Code, 2nd ed. Boston, MA, USA: Addison-Wesley, 2018.

[3] C. Sadowski, E. Söderberg, L. Church, M. Sipko, and A. Bacchelli, "Modern code review: A case study at Google," in Proc. IEEE/ACM 40th Int. Conf. Softw. Eng.: Softw. Eng. Pract. (ICSE-SEIP), 2018, pp. 181–190.

[4] SpotBugs Community, "SpotBugs: Find bugs in Java Programs — Official Documentation, v4.8.3," 2024. [Online]. Available: https://spotbugs.readthedocs.io/

[5] T. J. McCabe, "A complexity measure," IEEE Trans. Softw. Eng., vol. SE-2, no. 4, pp. 308–320, Dec. 1976.

[6] G. A. Campbell, "Cognitive complexity: An overview and evaluation," in Proc. IEEE/ACM Int. Conf. Tech. Debt (TechDebt), 2018, pp. 57–58.

[7] C. K. Roy, J. R. Cordy, and R. Koschke, "Comparison and evaluation of code clone detection techniques and tools: A qualitative approach," Sci. Comput. Program., vol. 74, no. 7, pp. 470–495, May 2009.

[8] X. Hou et al., "Large language models for software engineering: A systematic literature review," ACM Trans. Softw. Eng. Methodol., vol. 33, no. 8, pp. 1–79, 2024.

[9] OASIS Standard, "Static Analysis Results Interchange Format (SARIF) Version 2.1.0," 2020. [Online]. Available: https://docs.oasis-open.org/sarif/sarif/v2.1.0/sarif-v2.1.0.html

[10] ISO/IEC, "Systems and software engineering — Systems and software Quality Requirements and Evaluation (SQuaRE) — System and software quality models," ISO/IEC 25010:2011, 2011.

APPENDIX

Appendix A: GitHub Link and Installation / Run Instructions (README)

GitHub Repository URL: https://github.com/group4-se/spotai-review (Update with Group 4's live GitHub URL upon repository creation).

CLI Execution Command: python3 spotai_cli.py --repo sample_repos/repo1_ecommerce_java --output-dir reports/repo1 --clone-threshold 0.80 --milestone 4

Benchmark Execution Command: python3 evaluate_benchmarks.py

Unit Test Command: python3 -m unittest discover -s tests -v

Appendix B: Before / After AI Refactoring Examples

Example 1 — SpotBugs SQL Injection (`SQL_NONCONSTANT_STRING_PASSED_TO_EXECUTE` in `OrderProcessor.java`):

Before Refactoring (Vulnerable Dynamic SQL Concatenation) vs. After AI Refactoring (Parameterized PreparedStatement) // BEFORE (Flagged by SpotBugs SB-002 - HIGH Severity): Statement stmt = conn.createStatement(); String query = "SELECT order_id, total FROM orders WHERE customer_id = '" + customerId + "' AND status = '" + status + "'"; ResultSet rs = stmt.executeQuery(query); // AFTER (Generated by SpotAI-Review AI Refactoring Engine): String sql = "SELECT id, total_amount, status FROM orders WHERE customer_id = ? AND status = ?"; try (PreparedStatement pstmt = connection.prepareStatement(sql)) { pstmt.setString(1, customerId); pstmt.setString(2, statusFilter); try (ResultSet rs = pstmt.executeQuery()) { return mapOrderResults(rs); } } // Stated Limitation: Dynamic ORDER BY column names or table names cannot be bound via '?' placeholders in JDBC and require an allowlist validator.

Appendix C: Detailed Experimental Results

Full JSON, OASIS SARIF v2.1.0, GitHub PR Markdown, and Interactive HTML Dashboard outputs for both `repo1_ecommerce_java` and `repo2_payment_gateway` are archived inside the `reports/` directory of the accompanying codebase archive (`SpotAI_Review_Group4_Full_Codebase.zip`).

Appendix D: Declaration of AI Tools Used for Support

In strict compliance with Section 3 of the Course Project Requirements ('Any use of AI coding assistants must be declared in the report appendix, stating the tool used and the parts it supported'), Group 4 declares the following use of AI tools during the project:

Table 16: Mandatory Declaration of AI Coding Assistants and Runtime Models

| AI Tool / Model Used | Project Phase & Modules Supported | Human Verification & Review by Group 4 |
| --- | --- | --- |
| Gemini / LLM Assistant | Assisted in structuring the multi-sprint project plan, scaffolding boilerplate code for the SpotBugs XML parser, AST complexity metrics, and drafting initial report documentation. | Duong Le Thuong and Duong Quoc Toan reviewed, tested, and validated all code modules, adjusted threshold parameters, and manually verified warning precision on both sample repositories. |
| Google Gemini API / OpenAI API (Runtime Component) | Integrated inside src/spotai/ai_refactor.py as the core intelligent feature required by Topic 4 to generate refactoring suggestions, explanations, and stated limitations. | Evaluated quantitatively via evaluate_benchmarks.py and guarded by a deterministic fallback engine and unit test suite. |